VERSO AIR™

Launch Checklist

From starting line to public launch — what to fix, build, and prove, in order.

| Prepared for | Basis | Status at audit | Date |
| --- | --- | --- | --- |
| Luq — Owner / Builder, Verso Air™ | Full site walkthrough + external check (WHOIS, footprint) on 2026-10-06 | Domain (registered 2026-10-05) and code exist; listings, docs, search and proof points are still to be built | 6 October 2026 |

How to use this list: Work top to bottom. Do not promote the site publicly until every Priority 1 item and every Launch Gate is checked. Tick the ☐ column as you go; add an owner and date in the last column.

# At a glance — where things stand

Verso Air is a bilingual (French/English) business-intelligence platform with real breadth already built: homepage, about, services, reservations, marketplace, marketing hub, help centre, pricing and sector pages. The structure is there. The launch work is about removing placeholder signals, filling the directories with real data, and backing up public claims.

| Area | What exists today | Launch risk |
| --- | --- | --- |
| Site structure | Homepage, 8 sector dashboards, services, pricing, reservations, market | Low — keep |
| Listings / data | 1–3 listings per sector; Finance and trade at zero; seeded addresses | High — core promise |
| Search & demos | FAQ-only search; GPS panel with mock landmarks; empty flyouts | High — looks broken |
| Documentation | /docs redirects to homepage | Medium — trust |
| Claims & proof | 500+ users, UNESCO / World Bank / AU, 10,000 artisans, $500K raised — uncorroborated off-site | High — reputational |
| Contact & identity | 555 numbers, no street address, one-day-old domain | Medium — fix fast |

# Priority 1 — Quick wins: fix before anyone else sees it

These are 1–2 day fixes. Each one, left in place, tells a visitor “this is not finished” within the first minute. There is no reason to carry any of them into a launch.

| ☐ | Item | Where it appears | Fix |
| --- | --- | --- | --- |
| ☐ | Dead documentation link | Footer — /docs | Build a real /docs page or remove the link until it exists |
| ☐ | Placeholder phone numbers | Header/contact: +1 (555) VERSO-AIR; +1 000 000 0000; listings: 416-555-01xx | Replace with a real monitored number or remove; never ship 555 numbers |
| ☐ | TEST data in production | Careers: “TEST Job” (Los Angeles); test marketplace listings and accounts shown on-page | Delete or seed-flag all TEST records; remove disclosed test credentials |
| ☐ | Visible dev / demo badges | “Connected to PostgreSQL”, “live PostgreSQL”, POST-BETA banner, tech-stack list on About | Remove from public pages; keep status detail on /status only |
| ☐ | POST-BETA banner decision | Site-wide banner: “production hardening in progress” | Remove at launch, or keep and do not charge yet — do not do both |
| ☐ | Empty sections presented as live | Free ad journal (0 listings); newsletter (empty); music-label flyout (empty) | Hide, label “coming soon”, or seed with real content before linking |
| ☐ | No real contact identity | Contact: no street address; “Global Operations Center” only | Add legal business name, mailing address, and a monitored support inbox |
| ☐ | Inconsistent language mix | French nav (Accueil, Découvrir…) with English body copy in places | Pick per-page language; add a working FR/EN toggle that actually switches copy |

Rule of thumb: If a page would embarrass you in a screenshot shared on LinkedIn, it is not ready to be linked. Hide it or finish it.

# Priority 2 — Make the directory real

The platform’s promise is coverage: “24 industry sectors”, 183 businesses, 182 categories. The audit found a much thinner reality. Closing this gap is the single largest piece of launch work.

| ☐ | Item | What the audit found | Done when |
| --- | --- | --- | --- |
| ☐ | Finance sector is empty | /finances — zero listings; “offline database” | Real listings load, or sector is hidden from nav |
| ☐ | Trade database offline | “0 businesses found / Offline database” | Live query returns real businesses; offline message removed |
| ☐ | Sector pages have 1–3 listings | Hospitality 1; Construction 1; Health 2; Entertainment 2; Auto 3 | Each live sector has a defensible minimum (suggest: 20+ verified) |
| ☐ | Seeded / fake addresses and phones | e.g. “638 Toronto Business Ave”, 416-555-01xx across listings | Every listing is a real business with a verifiable address and phone |
| ☐ | Business Directory has categories, no listings | /businesses-directory — 17 categories, none populated on view | Each category opens to real listings or is not shown |
| ☐ | Canada vs. Ivory Coast mismatch | Homepage: Canada artisan focus; rentals/directories: Abidjan, Grand-Bassam | One clear launch geography; the other is labelled as a second market, not mixed in |
| ☐ | Counts on About do not match reality | 183 businesses / 182 categories / 3.95 rating claimed | Published counts are generated from the live database, not hard-coded |

Decide the launch footprint: One city or one sector done well beats 24 sectors with one listing each. Narrow the public claim to what is actually populated, then expand.

# Priority 3 — Search, GPS and demos that mislead

Three features look live but are not. Visitors will try them in the first minute; each failed try costs more trust than hiding the feature would.

| ☐ | Feature | What happens today | Fix or hide |
| --- | --- | --- | --- |
| ☐ | Header search | Searches FAQ/discussions only; “artisan” returns zero topics | Search businesses/listings, or label it “Search help” — do not imply site search |
| ☐ | GPS Services panel | Real geolocation (city, coordinates) mixed with mock landmarks (“Toronto City Center”, “Public Transport Hub”); blank altitude/ISP fields | Show only real fields; remove mock landmarks or label the panel as a demo |
| ☐ | No courier tracker | Implied by GPS services; no tracker exists on the site | Build it, or remove any copy that promises tracking |
| ☐ | VersoAI page | Cosmic/astrology-style planetary demo, unrelated to business intelligence | Replace with a BI demo, or take the page out of nav |
| ☐ | AI chat demo | Multilingual chat demo on homepage | Confirm it answers with real Verso Air data; otherwise label as concept demo |

# Priority 4 — Bigger lifts: product and content build-out

These take weeks, not days. Sequence them after Priorities 1–3 so you are building on a credible base.

## Documentation and onboarding

Real /docs: Getting-started guide, API reference (data integration & API is a paid service), and billing help. The footer link stays dead until this ships.

Self-serve onboarding: Sign-up → trial → paid plan without manual help. GeoAdmin is currently login-gated; test the full guest-to-customer path with a fresh account.

Status page is a strength: /status is real (five services, 99.98–100% uptime, no incidents). Link it proudly once the footer click is reliable — the translate-widget overlay made it flaky in testing.

## Pricing — reconcile two ladders

The site currently shows two pricing systems that do not obviously connect. A buyer will ask which one they are paying. Answer that on one page before launch.

| Ladder | Tiers shown | Question to resolve |
| --- | --- | --- |
| Platform (Services) | Starter $499/mo; Professional $1,499/mo; Enterprise custom | What does a directory subscriber get vs. a platform client? |
| GeoAdmin subscriptions | Free; Essential $29/mo; Pro Verified $79/mo; Pro Max $149/mo; Enterprise $499/mo; 17% off annual; 7-day trial | Is GeoAdmin included, separate, or the same product renamed? |
| Marketing packs | From $29; print services; free ad journal | How do packs relate to subscription tiers? |

Payments: The site claims 13+ methods (PayPal, Interac, Apple/Google Pay, Visa, crypto). Verify each one end-to-end in test mode, including refunds, before the claim goes live.

Reservations: Ivory Coast rentals ($95–$450/night) require sign-in and booking is disabled for guests. Decide: guest booking, or request-to-book — and make the disabled state explain itself.

## Sectors and scale claims

“24 industry sectors”: Only 8 sector dashboards are linked. Either build the other 16 or change the claim to match what is live.

Marketplace: Pottery (C$149.99), scarf (C$89.99), sculptures (C$199.99) are visible, but the market is sign-in gated. Open a public browse view; keep checkout gated.

Careers: One TEST listing today. Post real roles or remove the page from nav until hiring starts.

# Priority 5 — Trust, claims and external proof

This is the section the outside world will check first. At audit, versoair.com was registered on 5 October 2026 and had no independent footprint: no reviews, no news, no LinkedIn, and no mention of the ArtiHuman Foundation anywhere off the site itself. That is normal at the starting line — but it means every bold claim on the homepage is currently unprovable to a stranger.

| ☐ | Claim on site | Status | Path to launch-safe |
| --- | --- | --- | --- |
| ☐ | “500+ users”, 4.9/5 rating | No external reviews found | Publish methodology, or soften to early-access language until real reviews exist |
| ☐ | Partners: UNESCO, World Bank, African Union | No corroboration off-site | Show agreements/logos only with permission; otherwise remove until signed |
| ☐ | ArtiHuman: 10,000+ artisans, $500K+ donated | Foundation has no off-site presence | Register/announce the foundation; publish recipient evidence, or label as a goal, not a result |
| ☐ | Verso Air as a company | Domain 1 day old at audit; registrant via Cloudflare (Ontario) | Incorporate / register the business; add legal name and address; create LinkedIn and Google Business profiles |
| ☐ | Testimonials (4.9/5, 500+ users) | On-site only | Name real customers with permission, or mark clearly as illustrative until they exist |

Fair framing: None of this proves bad faith — it reads as a genuine starting line. The risk is purely sequencing: do not sell $499–$1,499/mo tiers on claims that cannot survive a prospect’s first Google search. Prove first, promote second.

# Launch gates — go / no-go before public promotion

Public promotion means ads, press, partnership outreach, or charging. Every box below must be checked first. If one cannot be checked, narrow the launch (one sector, one city, waitlist) until it can.

| ☐ | Gate | Criterion |
| --- | --- | --- |
| ☐ | G1 | No 555 number, TEST record, or demo badge visible on any public page |
| ☐ | G2 | Every nav link resolves to a populated page — no dead /docs, no empty sectors |
| ☐ | G3 | Header search returns real business results (or is honestly labelled) |
| ☐ | G4 | Every published count (businesses, categories, users, rating) is pulled from live data |
| ☐ | G5 | One pricing story: a buyer can explain what they pay and what they get in one sentence |
| ☐ | G6 | Payments tested end-to-end, including a refund, for every method claimed |
| ☐ | G7 | Every partner logo and impact number has evidence on file, or is removed |
| ☐ | G8 | Legal identity live: business registration, address, privacy policy, terms, monitored support inbox |
| ☐ | G9 | A stranger can verify Verso Air exists off the site (LinkedIn / registry / press) in under two minutes |
| ☐ | G10 | Full guest-to-customer test passed on mobile and desktop, FR and EN |

# Suggested sequence — first 30 days

| Week | Focus | Exit result |
| --- | --- | --- |
| 1 | Priority 1 quick wins; decide launch geography and sector | No placeholder signals anywhere public |
| 2 | Priority 2 data sprint: populate launch sector/city; fix offline databases | Directory is real in the launch footprint |
| 3 | Priorities 3–4: search, /docs, pricing reconciliation, payment tests | A stranger can sign up, pay, and succeed unaided |
| 4 | Priority 5: registration, profiles, claim evidence; run all Launch Gates | Go / no-go decision on evidence, not optimism |

The site’s breadth is the asset. The launch move is to make the first slice of it undeniably real — then let the other sectors, markets and claims earn their way onto the homepage as they become true.

# Appendix — audit basis

This checklist is built from a full walkthrough of versoair.com (homepage, about, services, marketing hub, reservations, pricing/GeoAdmin, help, contact, system status, documentation link, GPS services, header search, and eight sector pages) plus an external check of the domain registration and public footprint, both on 6 October 2026. Status values on /status (99.98–100% uptime, no incidents) were live at audit. Where a page was login-gated or a database reported offline, that is stated rather than assumed.